## Slide 1
2018 - Q3 |  |  | 2018 – Q4 |  |  | 2019 - Q1 |  |  | 2019 – Q2 |  |  | 2019 – Q3 |  |  | 2019 – Q4 |  |  | 2020 – Q1 |  |  | 2020 – Q1 |  | 
JUL | AUG | SEPT | OCT | NOV | DEC | JAN | FEB | MAR | APR | MAY | JUN | JUL | AUG | SEPT | OCT | NOV | DEC | JAN | FEB | MAR | APR | MAY | JUN
Dataset Preparation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Phase 1 Analysis: TI Bias Benchmarking |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Phase 2 Analysis: RSD TI Correction Method Evaluation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Baseline Best Practice RSD TI Correction Methods |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
STATUS KEY PLANNING APPROVED DEVELOPMENT LAUNCH
Brainstorm on near-term group deliverables
Submission of Dataset Summary Stats Tables
Develop Python Opensource Tool For Calculation & Tool Guideline
Define & Align on Document Scope
Submission of Results
CFARS Site Suitability Subgroup - Roadmap
Testing
Develop Dataset Summary Stats Template
Draft Document Released to internal CFARS for Feedback
Summarize Results – White Paper
Develop Document
Document Public Dissemination
Develop Python Opensource Tool For Calculation & Tool Guideline
Testing
Submission of Results
Summarize Results – White Paper

## Slide 2
CFARS Site Suitability Subgroup
IEA Task 32 TI/Loads
Aligning Key Objectives
Enhance Knowledge Transfer
Establish Consensus on Achievable & Acceptable RSD TI Accuracy for Specific Purposes
Benchmark RSD vs. Anemometer TI Bias
Provide Data-driven De facto Best Practice Methods for RSD TI Correction
Evaluate the Accuracy and Precision of “in-house” RSD TI Correction Methods